## Slide 1
User-Friendly-Jukebox
ENSE 885AS Activity 1 Presentation
Brandon Watson

## Slide 2
1
UN Sustainable Development Goals
Goal 12: Responsible Consumption and Production
Goal 3: Good Health & Well-being

## Slide 3
2
Scrum Dates
Start Date: June 2, 2021
Completed the Arduino code
Completed permanent wiring
Completed ALL playlists & shuffle function
Sourced and milled lumber
Approval received on design
End Date: June 9, 2021

## Slide 4
3
Status Description
MVP 2 Includes:
Current Project Status:
Completed the Arduino code
Completed permanent wiring
Completed ALL playlists & shuffle function
Sourced and milled lumber
Green

## Slide 5
4
Project Issues
There was a failure in forming the round top of the Jukebox so the process will need to be started over.

## Slide 6
5
Project Changes
Arduino Uno replaced with Arduino Nano Every for a smaller form factor and improved functionality

## Slide 7
6
Project Demo
Activity 4 Demo - YouTube

## Slide 8
7
Going Forward
Completing the build:
Wood shell must be built
Components must be installed
Complete code and Have ALL Playlists Functional
All playlists will be fully functional for practical testing at the Regina Lawn Bowling Club during National Bowls Day on June 5, 2021
Finalize the code by adding the shuffle function

## Slide 9
8
Reflection
The project is currently on track (pending no other issues)
Having the functional portion of the Jukebox complete along with the lumber sourced and milled means a majority of the project is complete
The woodworking portion of the project continues to be a barrier as some requirements use unforgiving processes that could set the project back – Testing will be key to success along with having alternate processes as backup