## Slide 1
User-Friendly-Jukebox
ENSE 885AS Activity 1 Presentation
Brandon Watson

## Slide 2
1
UN Sustainable Development Goals
Goal 12: Responsible Consumption and Production
Goal 3: Good Health & Well-being

## Slide 3
2
Scrum Dates
Start Date: May 16, 2021
Create Arduino code
Temporary wiring
3D CAD & print the button holder
Form and format two playlists
End Date: June 2, 2021

## Slide 4
3
Status Description
MVP 1 Includes:
Current Project Status:
Nearly complete code
Two fully functional playlists
All wiring complete
A temporary case
Green

## Slide 5
4
Project Issues
An error in the wiring diagram led to an unfunctional device – ERROR HAS BEEN CORRECTED

## Slide 6
5
Project Changes
Arduino Uno replaced with Arduino Nano Every for a smaller form factor and improved functionality

## Slide 7
6
Going Forward
Design and Begin Building Permanent Case:
Material must be sourced & processed
Building can start once design is finalized
Complete code and Have ALL Playlists Functional
All playlists will be fully functional for practical testing at the Regina Lawn Bowling Club during National Bowls Day on June 5, 2021
Finalize the code by adding the shuffle function

## Slide 8
7
Reflection
The project is currently on track
Getting the code, wiring and playlists working is a large hurtle to have completed
The woodworking portion of the project will be a barrier as some requirements use unforgiving processes that could set the project back – testing processes will be crucial